# SuriPH Sprint 1 — Working Prototype

Codex Implementation Instructions

Source of truth: docs/final.docx and docs/SuriPH_Codex_Prototype_Instructions.docx. This sprint is based on the completed Phase 1 audit. Do not change the paper.

# Sprint Goal

Make the prototype work end-to-end before dataset preparation and final model integration.

Browser Extension → FastAPI → Deterministic Mock Classifier → Serper.dev Retrieval → MySQL/MariaDB → JSON Response → Admin Dashboard

Do not train or integrate the final DistilBERT + linguistic/stylistic feature fusion + Logistic Regression pipeline in this sprint.

# Priority 1 — Fix Integrity and Startup

Remove the extension's random prediction fallback. Backend/network failure must produce a clear failed/offline state, never a fabricated successful result.

Keep the existing trained artifact isolated from this sprint's prototype flow unless needed for compatibility testing. The working prototype should use a clearly identified deterministic mock classifier.

Make the backend able to start predictably and expose /health even when the database is unavailable. Health output must clearly report database status.

Use environment-based configuration for database credentials, admin secrets, API base URLs, and third-party keys. Remove hardcoded root/empty-password and emergency-login behavior from normal operation.

# Priority 2 — MySQL / MariaDB

Use MySQL/MariaDB, as stated in the paper. Do not migrate to SQLite.

Connect using environment variables.

For Sprint 1, ensure these core tables/entities are available and usable: AdminUsers, CandidateSamples, AuditLogs.

Do not require the full research dataware lifecycle yet. EvidenceRecords, Annotations, DatasetVersions, DatasetItems, and ModelVersions may be prepared later.

Use migrations or explicit schema-upgrade logic instead of relying only on CREATE TABLE IF NOT EXISTS.

Do not automatically save every public inference request unless required for the prototype. Raw browsing activity and IP collection must remain minimized.

# Priority 3 — Stable Screening API

Create or normalize a paper-aligned screening contract. A successful prototype response should include:

internal_label: Misleading or Non-Misleading

public_label: Potentially Misleading or No Misleading Information Detected

temporary_score/confidence

analyzed_text

timestamp

model_status: mock-prototype

retrieval_status

related_sources when available

The mock classifier must be deterministic and explicitly temporary. Do not describe it as a trained or scientifically valid model.

# Priority 4 — Extension Core Flow

Keep screening explicitly user-triggered.

Remove or disable feed-wide continuous scanning behavior that conflicts with the paper.

Support manual text input and/or selected text from the current webpage.

Retrieve current page URL and page title.

Support supported regular-DOM extraction after explicit user action.

Add accessible/open Shadow DOM traversal only where feasible and safe; closed Shadow DOM must return unsupported status.

Add clear states: idle, extracting, analyzing, completed, failed.

Use the paper's public labels exactly.

Display disclaimer and retrieval links separately from the classifier result.

# Priority 5 — Serper.dev Live Retrieval

Implement Serper.dev server-side only.

Keep the API key in environment configuration, never in extension code.

Run retrieval independently from classification.

A retrieval failure must not invalidate a completed screening result.

Return title, URL, snippet, and source/domain when available.

Show a clear 'related sources unavailable' or equivalent status when retrieval fails or finds nothing useful.

# Priority 6 — Admin Dashboard

Use real backend/database data.

Implement or repair secure admin login.

Protect admin routes/endpoints.

Show candidate submissions, audit activity, database/backend health, and basic system status.

Do not expose or pretend that dataset-versioning, retraining approval, model activation, or evidence review are complete if they are not yet implemented.

Fix critical dashboard lint/runtime issues that block reliable use in this sprint.

# Security and Configuration

No database credentials, Serper.dev keys, or admin secrets in browser-side code.

Restrict CORS to configured extension/dashboard origins instead of wildcard credentials behavior.

Make frontend API base URLs configurable.

Do not return raw internal exception details to public clients.

Use understandable error messages for database offline, backend offline, invalid input, timeout, and retrieval failure.

# Out of Scope for Sprint 1

Dataset collection/validation and the 4,000 Taglish target.

Final DistilBERT embeddings and linguistic/stylistic feature fusion.

Training the four experimental model configurations.

Final Logistic Regression evaluation and metrics.

EasyOCR, Whisper, and FFmpeg unless a small existing integration can be preserved without delaying the core prototype.

Controlled retraining, candidate-model approval/rejection, and final activation workflow.

# Acceptance Test

Sprint 1 is complete only when the following can be demonstrated:

FastAPI starts successfully and /health reports backend and database status honestly.

MySQL/MariaDB connection works with server-side environment configuration.

A user explicitly submits text from the extension and receives a deterministic mock result.

The extension never creates a fake success when the backend is down.

Serper.dev retrieval returns separate related-source results or a non-fatal unavailable status.

Public labels match the paper.

Candidate submissions and audit events can be written/read from MySQL/MariaDB.

Admin login and protected dashboard pages work with real backend data.

Core extension, backend, and dashboard flows are tested and the exact commands/results are reported.

# Execution Rule

Implement in small steps. After each major change, run the relevant build/test/check and report exactly what changed and what passed or failed. Do not proceed to final ML work until Sprint 1 acceptance criteria are met.

Start Sprint 1 implementation now.